⚡ HackMatch

Dev-Tinder for Hackathon Builders

Product Requirements Document  ·  Implementation Plan

Version 1.0  ·  June 2026

| Prepared by Rahul Sharma | Status Draft — v1.0 | Classification Internal |
| --- | --- | --- |

# 1. Executive Summary

HackMatch is a real-time matchmaking platform purpose-built for hackathon participants. It lets builders swipe on potential teammates, filter by tech stack and squad role, and connect through an integrated live chat — all within minutes of signing up. Think Tinder, but instead of dates, you leave with a co-founder for a 36-hour build sprint.

Problem: 68% of hackathon participants who register solo either drop out or significantly underperform due to incomplete or incompatible team composition (Source: Devfolio 2024 Survey). There is no dedicated, fast, skill-aware tool to solve this.

## 1.1 The Opportunity

- Over 5,000 hackathons run globally each year, with 2M+ total participants

- Solo registration rates hover between 30–45% on major platforms like Devfolio, Unstop, and Devpost

- Existing solutions (Discord servers, WhatsApp groups, Devpost forums) are unstructured and slow

- No dedicated matching product exists at this intersection of developer community + real-time UX

## 1.2 Vision Statement

"Make finding your hackathon squad as fast and intuitive as swiping right — so builders spend time building, not searching."

## 1.3 Success Metrics (12-Month Targets)

| Metric | Target | Measurement |
| --- | --- | --- |
| Monthly Active Users | 25,000 | Unique logins per month |
| Successful Team Formations | 10,000 | Mutual matches that result in a project submission |
| Match-to-Chat Conversion | >60% | % of matches that send ≥1 message |
| Time to First Match | < 5 minutes | From profile completion to first mutual match |
| Retention (D30) | >40% | Users returning after 30 days |
| Net Promoter Score | >55 | Post-hackathon survey |

# 2. Product Overview

## 2.1 Core User Personas

### Persona A — The Solo Builder

| Attribute | Detail |
| --- | --- |
| Name | Riya, 22 |
| Background | 3rd-year CS student, strong in React and TypeScript |
| Pain Point | Registers for hackathons solo; spends Day 1 morning scrambling in Discord for teammates |
| Goal | Find a backend/ML partner who complements her frontend skills before the event starts |
| Device | Mobile-first, uses laptop during events |

### Persona B — The Veteran Hacker

| Attribute | Detail |
| --- | --- |
| Name | Dev, 26 |
| Background | Software engineer, 6 hackathon wins, Go/Rust specialist |
| Pain Point | Tired of wasting time with teammates who ghost or can't ship. Needs pre-vetted matches. |
| Goal | Quickly identify serious builders who have track records and align on tech stack |
| Device | Desktop + mobile equally |

### Persona C — The Hackathon Organizer

| Attribute | Detail |
| --- | --- |
| Name | Ananya, 30 |
| Background | Runs Devfolio-listed events, 500+ participants per event |
| Pain Point | High dropout rates from unformed teams. Needs a team-formation solution pre-baked. |
| Goal | Embed HackMatch into registration flow to drive team formation before Day 1 |
| Device | Desktop primarily |

## 2.2 Product Scope — V1 vs. Future

| Feature | V1 (MVP) | V2 | V3 |
| --- | --- | --- | --- |
| Swipe-based matching | ✅ Full | — | — |
| Skill + role filtering | ✅ Full | — | — |
| Real-time 1:1 chat | ✅ Full | — | — |
| Profile with GitHub integration | ✅ Basic | Enhanced stats | AI scoring |
| Hackathon-specific rooms | ❌ | ✅ | — |
| Group team formation (3–5 members) | ❌ | ✅ | — |
| AI-powered match recommendations | ❌ | ❌ | ✅ |
| Video intro (60-second pitch) | ❌ | ❌ | ✅ |
| Organizer dashboard + embed widget | ❌ | ✅ | — |
| Mobile app (React Native) | ❌ | ❌ | ✅ |

# 3. Functional Requirements

## 3.1 Authentication & Onboarding

- GitHub OAuth as primary login (trust signal for developer audience)

- Google OAuth as fallback

- Onboarding wizard (3 screens): Role selection → Skill tagging → Availability + hackathon preferences

- Profile auto-population from GitHub: avatar, username, top languages, public repos

- Profile completeness meter — incomplete profiles are shown less

## 3.2 Discovery & Swipe Engine

- Card-stack swipe UI (mobile-first, drag gesture + button fallback)

- Swipe right / tap Connect = express interest

- Swipe left / tap Pass = hide from deck for 30 days

- Mutual match = both users swiped right → unlock chat thread

- Ranking: Deck generation logic (priority order):

- Users attending the same upcoming hackathon

- Complementary skill overlap (user needs what you have)

- Geographic proximity or explicit remote-OK flag

- Activity recency (active in last 7 days surfaced first)

## 3.3 Filters & Search

| Filter | Type | Options |
| --- | --- | --- |
| Role | Multi-select | Frontend, Backend, ML/AI, Blockchain, Mobile, UI/UX, DevOps, PM |
| Tech Stack | Multi-select tag search | 50+ skills (React, Python, Solidity, Flutter, Go, Rust…) |
| Availability | Single-select | This Weekend, Next 2 Weeks, This Month, Flexible |
| Hackathon | Search/select | Active hackathons pulled from Devpost/Devfolio API |
| Experience Level | Slider | Beginner / Intermediate / Advanced |
| Team Size Seeking | Single-select | Need 1 more / Need 2 more / Open / Full team (looking to merge) |
| Location | Toggle + region | Remote-only / My City / Specific Region |

## 3.4 Real-Time Chat

- Chat unlocks only on mutual match

- Message types: text, code snippet (syntax highlighted), link preview, file attachment (max 10 MB)

- Read receipts and typing indicators

- Message reactions (6 emoji quick-react)

- Pinned messages per conversation (up to 3)

- Report & block from chat header

- Chat archived automatically 30 days after a hackathon's end date (preserves history, stops new messages)

## 3.5 Profile System

- Display name, avatar, one-line tagline, extended bio (280 char limit)

- Role badge (primary + secondary role)

- Skill tags (max 15, searchable taxonomy)

- Hackathon history — past events with win badges

- GitHub project showcases (pull 3 pinned repos automatically)

- Availability status (manual toggle: Available / Busy / In a Hackathon)

- Win counter (self-reported, verified via project link)

## 3.6 Notifications

- In-app: new match, new message, profile view (premium)

- Email: daily digest of new matches (opt-in), hackathon deadline reminders

- Push (V2): via Firebase Cloud Messaging on mobile

# 4. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Page load (LCP) | < 2.5s on 4G connection |
| Performance | WebSocket message delivery | < 200ms p99 latency |
| Performance | Swipe card render (60 fps) | No jank on mid-range Android |
| Scalability | Concurrent WebSocket connections | 10,000 concurrent users at launch |
| Scalability | Horizontal scaling | Stateless services + Redis pub/sub for socket clustering |
| Availability | Uptime SLA | 99.5% (MVP), 99.9% (post-Series A) |
| Security | Auth tokens | JWT with 15-min access + 7-day refresh rotation |
| Security | Data encryption | TLS 1.3 in transit, AES-256 at rest |
| Privacy | GDPR compliance | Data export + account deletion within 72 hrs |
| Accessibility | WCAG compliance | AA level minimum |
| SEO | Public profiles | Server-side rendered for discoverability |
| Mobile | Responsive breakpoints | 320px → 1440px, gesture-first on mobile |

# 5. Technical Architecture

## 5.1 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | SSR for SEO, React Server Components, built-in routing |
| UI Styling | Tailwind CSS + CSS Variables | Utility-first, fast iteration, consistent design tokens |
| Animation / Swipe | Framer Motion | Production-grade gesture + spring physics for card swipe |
| State Management | Zustand + React Query | Lightweight global state; server-state caching for API calls |
| Backend Runtime | Node.js + Express | Familiar ecosystem, excellent Socket.io support |
| Real-time Layer | Socket.io | Battle-tested WebSocket abstraction with room support |
| Primary Database | PostgreSQL (Supabase) | Relational integrity for users/matches, full-text search |
| Cache / Presence | Redis (Upstash) | Online presence tracking, rate limiting, session store |
| Authentication | NextAuth.js + GitHub/Google OAuth | Zero-boilerplate OAuth, JWT session management |
| File Storage | Supabase Storage (S3-compatible) | Avatars, attachments, future video intros |
| Email | Resend + React Email | Developer-friendly, great deliverability |
| Analytics | PostHog (self-hosted) | Product analytics, feature flags, session replay |
| Error Tracking | Sentry | Frontend + backend error reporting |
| CI/CD | GitHub Actions | Automated tests + deployment pipeline |

## 5.2 System Architecture Overview

Client (Next.js on Vercel) → API Layer (Express on Railway) → PostgreSQL + Redis (Supabase + Upstash). Socket.io server runs alongside Express for real-time events. A CDN (Vercel Edge) handles static assets and SSR caching globally.

## 5.3 Database Schema (Core Tables)

### users

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| github_id | VARCHAR | Unique, from OAuth |
| name | VARCHAR(100) |  |
| email | VARCHAR(255) | Unique |
| avatar_url | TEXT |  |
| bio | VARCHAR(280) |  |
| role_primary | ENUM | frontend ¦ backend ¦ ml ¦ blockchain ¦ mobile ¦ ux ¦ devops ¦ pm ¦ fullstack |
| role_secondary | ENUM ¦ NULL | Optional second role |
| skills | TEXT[] | Array of skill tags |
| availability | ENUM | this_weekend ¦ next_2_weeks ¦ this_month ¦ flexible |
| win_count | INTEGER | Default 0 |
| is_active | BOOLEAN | For swipe deck inclusion |
| created_at | TIMESTAMPTZ |  |
| last_active_at | TIMESTAMPTZ | Updated on login |

### swipes

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| swiper_id | UUID FK → users |  |
| swiped_id | UUID FK → users |  |
| direction | ENUM | like ¦ pass |
| created_at | TIMESTAMPTZ |  |

### matches

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| user_a_id | UUID FK → users | user_a_id < user_b_id (enforce ordering) |
| user_b_id | UUID FK → users |  |
| status | ENUM | active ¦ archived ¦ blocked |
| created_at | TIMESTAMPTZ |  |

### messages

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| match_id | UUID FK → matches |  |
| sender_id | UUID FK → users |  |
| content | TEXT |  |
| type | ENUM | text ¦ code ¦ link ¦ file |
| read_at | TIMESTAMPTZ ¦ NULL | NULL = unread |
| created_at | TIMESTAMPTZ |  |

## 5.4 API Endpoints (REST)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/github | OAuth callback, issue JWT |
| GET | /users/me | Current user profile |
| PUT | /users/me | Update profile (skills, bio, availability) |
| GET | /discover | Paginated deck of users to swipe (filtered) |
| POST | /swipes | Record a swipe { swiped_id, direction } |
| GET | /matches | List all matches with last message preview |
| GET | /matches/:id/messages | Paginated message history |
| POST | /matches/:id/messages | Send a message (also emitted via Socket.io) |
| DELETE | /matches/:id | Unmatch / archive |
| POST | /reports | Report a user |
| GET | /hackathons/search | Search active hackathons (Devpost proxy) |

## 5.5 Real-Time Events (Socket.io)

| Event | Direction | Payload |
| --- | --- | --- |
| match:new | Server → Client | { matchId, user: { name, avatar, role } } |
| message:new | Server → Client | { matchId, message: { id, content, type, createdAt } } |
| message:send | Client → Server | { matchId, content, type } |
| typing:start | Client → Server | { matchId } |
| typing:stop | Client → Server | { matchId } |
| presence:online | Server → Client | { userId } |
| presence:offline | Server → Client | { userId } |

# 6. Implementation Plan

Total estimated duration: 16 weeks (4 months) for a 2-person core team (1 full-stack + 1 designer/PM). Adjust timeline if solo.

## Phase 1 — Foundation (Weeks 1–3)

| Week | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| 1 | Project scaffold: Next.js 14, Tailwind, ESLint, Prettier, Husky pre-commit | Dev | Boilerplate repo on GitHub |
| 1 | Supabase project setup: PostgreSQL schema + Row Level Security policies | Dev | DB schema + migrations |
| 1 | GitHub OAuth via NextAuth.js, JWT session, protected routes | Dev | Working login flow |
| 2 | User profile API: GET/PUT /users/me, skills taxonomy seeded | Dev | Profile endpoints live |
| 2 | Onboarding wizard UI (3 screens with validation) | Dev | Onboarding flow in Storybook |
| 3 | Design system: color tokens, typography scale, component library (Button, Tag, Avatar, Card) | Dev | Figma + Tailwind tokens |
| 3 | CI/CD pipeline: GitHub Actions → Vercel (frontend) + Railway (backend) | Dev | Auto-deploy on push to main |

## Phase 2 — Core Matchmaking (Weeks 4–7)

| Week | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| 4 | Swipe deck API: GET /discover with filtering logic + deck ranking algorithm | Dev | Scored + ordered user deck |
| 4 | Swipe UI: Framer Motion card stack, drag gesture, Pass/Connect buttons | Dev | Swipeable card component |
| 5 | POST /swipes endpoint + mutual match detection trigger | Dev | Match creation working |
| 5 | Filter sidebar: Role, Skills, Availability, Experience, Team size filters | Dev | Filtered deck working E2E |
| 6 | Socket.io server setup on Railway + Redis adapter for clustering | Dev | Real-time layer running |
| 6 | Match notification: socket event match:new + in-app toast | Dev | Match toast in UI |
| 7 | Chat UI: message thread, send box, code block renderer, link previews | Dev | Full chat flow working |
| 7 | Real-time chat: message:new / message:send socket events + read receipts | Dev | Live bidirectional chat |

## Phase 3 — Polish & Profile (Weeks 8–10)

| Week | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| 8 | GitHub profile enrichment: auto-pull top repos, language bars, contribution graph | Dev | Rich profile cards |
| 8 | Hackathon tag system: users link upcoming hackathons to profile | Dev | Hackathon filter in deck |
| 9 | Typing indicators + online presence via Redis TTL pattern | Dev | Presence system live |
| 9 | Report & block flow, admin moderation queue (simple dashboard) | Dev | Safety layer in place |
| 10 | Performance audit: Lighthouse CI, image optimization, lazy loading | Dev | LCP < 2.5s |
| 10 | Accessibility pass: keyboard nav, ARIA labels, focus traps in modals | Dev | WCAG AA |

## Phase 4 — Beta & Launch (Weeks 11–16)

| Week | Task | Deliverable |
| --- | --- | --- |
| 11 | Closed beta: 100 users from 2 partner hackathon communities | Beta feedback report |
| 12 | Bug bash + priority fixes from beta feedback | Stable beta build |
| 13 | Email system: Resend + React Email templates for match digest + welcome | Email flow live |
| 13 | Analytics integration: PostHog events for swipe, match, message funnels | Analytics dashboard |
| 14 | SEO: public profile pages (SSR), Open Graph meta, sitemap.xml | Indexable profiles |
| 14 | Landing page: hero, feature breakdown, waitlist/sign-up CTA | Marketing site live |
| 15 | Load testing: k6 scripts for 1,000 concurrent socket connections | Stress test report |
| 15 | Security audit: OWASP top 10 checklist, rate limiting on all write endpoints | Security sign-off |
| 16 | Public launch: Product Hunt submission, community posts (Dev.to, Devfolio blog) | 🚀 Live product |

# 7. Hosting & Infrastructure

## 7.1 Hosting Stack (Zero-Cost MVP)

| Service | What it hosts | Free Tier Limit | Paid Plan (if needed) |
| --- | --- | --- | --- |
| Vercel | Next.js frontend + SSR | 100GB bandwidth / mo | $20/mo Pro |
| Railway | Express + Socket.io backend | 500 hrs compute / mo | $5/mo Hobby |
| Supabase | PostgreSQL + Auth + Storage | 500 MB DB, 1 GB storage | $25/mo Pro |
| Upstash | Redis (presence + rate limit) | 10,000 req/day | $0.2 per 100K req |
| Resend | Transactional email | 3,000 emails/mo | $20/mo |
| GitHub Actions | CI/CD pipelines | 2,000 min/mo | $4/mo |

Total monthly cost at MVP scale (< 1,000 MAU): $0. Total at growth stage (25,000 MAU): ~$75–120/month. No Kubernetes, no DevOps hire needed at this scale.

## 7.2 Environment Setup

| Environment | Branch | URL Pattern | Purpose |
| --- | --- | --- | --- |
| Development | feature/* | localhost:3000 | Local development |
| Preview | PR branches | pr-{n}.hackmatch.vercel.app | PR review + QA |
| Staging | develop | staging.hackmatch.io | Pre-release testing |
| Production | main | hackmatch.io | Live traffic |

## 7.3 Required Environment Variables

| Variable | Service | Description |
| --- | --- | --- |
| DATABASE_URL | Supabase | PostgreSQL connection string |
| NEXTAUTH_SECRET | NextAuth | JWT signing secret (32-char random) |
| GITHUB_CLIENT_ID | GitHub OAuth | From GitHub Developer Settings |
| GITHUB_CLIENT_SECRET | GitHub OAuth | From GitHub Developer Settings |
| NEXT_PUBLIC_SUPABASE_URL | Supabase | Project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase | Public anon key |
| SUPABASE_SERVICE_ROLE_KEY | Supabase | Server-only — admin operations |
| UPSTASH_REDIS_REST_URL | Upstash | Redis REST endpoint |
| UPSTASH_REDIS_REST_TOKEN | Upstash | Redis auth token |
| RESEND_API_KEY | Resend | Email sending key |
| SOCKET_SERVER_URL | Railway | Backend WebSocket server URL |
| POSTHOG_KEY | PostHog | Analytics ingestion key |

# 8. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Cold start problem: no users = empty decks | High | High | Seed with 50 synthetic profiles at launch; partner with 2 hackathon organizers for pre-launch cohort |
| WebSocket scaling issues at event spikes (hackathon day-of) | Medium | High | Redis Socket.io adapter from day 1; Railway auto-scaling; load test before each partner event |
| Low match-to-message conversion (matches don't chat) | Medium | Medium | Prompt nudges 24hrs after match; 'icebreaker' message templates surfaced in chat |
| Fake/low-effort profiles degrading experience | Medium | High | GitHub OAuth enforces real accounts; profile completeness gate before showing in deck; community reporting |
| Competitor (Devfolio, Unstop) building same feature | Low | High | Move fast; build community moat via product quality + organizer integrations |
| GDPR / data privacy compliance failure | Low | High | Privacy-first schema design; data export endpoint in V1; DPA template ready for EU partners |

# 9. Go-to-Market Strategy

## 9.1 Launch Channels

- Partner with 2–3 Devfolio-listed hackathons as launch events (offer free team-match widget)

- Product Hunt launch: coordinate upvote campaign with early beta users

- Dev community posts: Dev.to article, HackerNews Show HN, r/hackathon

- Influencer reach: DM top hackathon YouTube channels (eg. Clément Mihailescu, Traversy Media)

- Discord seeding: post in Buildspace, ETHGlobal, Devfolio Discord servers

## 9.2 Monetization (Post-MVP)

| Tier | Price | Features |
| --- | --- | --- |
| Free | $0/mo | Unlimited swipes, 5 active matches, basic filters |
| Pro Builder | $5/mo | Unlimited matches, see who liked you, priority deck placement, profile analytics |
| Organizer | $49/event | Embed widget, participant match analytics, custom hackathon room, team export CSV |
| Enterprise | Custom | White-label, API access, dedicated support, custom matching rules |

## 9.3 Key Partnerships to Pursue

- Devfolio — integration as official team-matching partner

- ETHGlobal — Web3 hackathon audience is highly aligned

- MLH (Major League Hacking) — university hackathon network, 80K+ participants annually

- GitHub Education — student developer pack potential inclusion

# 10. Open Questions & Decisions Needed

| # | Question | Owner | Deadline |
| --- | --- | --- | --- |
| 1 | Should we support group matching (3–5 members) in V1 or push to V2? | Product | Week 2 |
| 2 | Do we verify hackathon wins or trust self-reported win counts? | Product | Week 3 |
| 3 | What is the deck refresh cadence? (Daily new cards? Infinite scroll paginated?) | Engineering | Week 4 |
| 4 | Should passed users reappear after 30 days automatically, or require user action? | Product | Week 4 |
| 5 | Do we build our own Devpost/Devfolio API proxy or maintain a manual hackathon list? | Engineering | Week 5 |
| 6 | Is the Socket.io server co-located with Express or run as a separate microservice? | Engineering | Week 6 |
| 7 | When do we need to hire a designer, or can we ship with the design system as-is? | Founders | Week 8 |

This document is a living artifact. Update it weekly during Phases 1–2, then bi-weekly through launch. Owner: Rahul Sharma.